async-pdf-pipeline

Build Phases Plan

4 phases  |  21 days  |  high-level goals  |  one file to rule them all

| Phase | Name | Days | What you have at the end |
| --- | --- | --- | --- |
| 1 | Foundation | 1–4 | PDF uploads, chunks, job_id, Redis tracking — no LLM |
| 2 | Modal | 5–9 | Chunks fan out in parallel on real Modal containers |
| 3 | LLM output | 10–13 | Full structured JSON from every upload, MD5 cache works |
| 4 | Polish & deploy | 14–21 | Live URL, Streamlit demo, benchmark numbers, README |

| Phase 1 — Foundation | Days 1–4 |
| --- | --- |

Goal By end of day 4 you can upload a PDF with curl, it gets OCR'd by Docling and split into chunks, a job_id comes back immediately, and you can poll /status to see done_chunks. Redis tracks every job. No Modal, no LLM — just clean plumbing that works end-to-end.

## Day 1 — project scaffold

- Create the repo: async-pdf-pipeline

- Set up virtual environment and install requirements.txt

- Copy .env.example to .env — fill in REDIS_URL (local: redis://localhost:6379)

- Start local Redis: docker run -d -p 6379:6379 redis:7-alpine

- Create the folder structure: api/, modal/, frontend/, tests/

- Write FastAPI skeleton in main.py — POST /ingest returns hardcoded job_id for now

- Confirm: uvicorn api.main:app --reload starts without errors

## Day 2 — tracker.py (all Redis helpers)

- Write the complete tracker.py — all three groups of helpers in one file from day one

- Job group: init_job(), push_result(), get_job(), set_final_output()

- Rate limit group: check_rate_limit(), record_upload(), get_rate_limit_status()

- MD5 group: calculate_file_md5(), get_cached_result(), cache_result_by_md5()

- Test each function manually in a Python shell — verify keys appear in Redis

- Confirm: RPUSH + HINCRBY pipeline is atomic, no race conditions

## Day 3 — chunker.py (Docling + splitter)

- Write chunker.py — DocumentConverter at module level (NOT inside the function)

- Run the file once standalone to trigger Docling model download (~1.5GB, one-time)

- Implement extract_and_chunk() — Docling convert → export_to_markdown() → RecursiveCharacterTextSplitter

- Test on a real PDF: python -c "from api.chunker import extract_and_chunk; print(extract_and_chunk('test.pdf'))"

- Verify chunks are clean, section headers preserved, chunk_id starts at 0

## Day 4 — wire everything + end-to-end test

- Complete main.py: read file with await file.read(), check magic bytes (%PDF), MD5 check, extract_and_chunk(), init_job()

- Add sequential for-loop placeholder (process_chunk_local stub that just writes dummy result to Redis)

- Add _watch_and_aggregate stub — just polls until done, logs 'ready to aggregate'

- Add GET /status, GET /result, GET /quota endpoints

- Test full flow with curl — upload PDF, get job_id, poll status, see done_chunks count up

- Test rate limit: upload 3 times, third should return 429

- Test MD5: upload same file twice, second should return cached result instantly

Deliverable: curl POST /ingest returns job_id. GET /status shows progress. Rate limit and MD5 cache both work. No LLM output yet — placeholder results only.

| Phase 2 — Modal Integration | Days 5–9 |
| --- | --- |

Goal By end of day 9, chunks are dispatched to real Modal containers running in parallel. You can watch done_chunks increment in Redis as each worker finishes. The GPU endpoint (vllm_server.py) is live and returning text. The CPU workers (worker.py) are deployed and calling it. No aggregation yet.

## Day 5 — Modal account + CLI setup

- Sign up at modal.com

- pip install modal

- modal token new — follow the browser prompt

- Add Modal credentials to .env: MODAL_TOKEN_ID, MODAL_TOKEN_SECRET

- Run: modal token new — save output as MODAL_TOKEN_SECRET in .env

- Add all secrets to Modal: modal secret create REDIS_URL ..., modal secret create MODAL_TOKEN_SECRET ...

- Add placeholder: modal secret create MODAL_VLLM_URL placeholder

## Day 6 — vllm_server.py

- Write modal/vllm_server.py — @app.function + @modal.web_endpoint with T4 GPU, keep_warm=1  # Modal: number of warm containers

- Pin CUDA correctly in Image(): torch==2.3.0+cu118 with --index-url pytorch whl/cu118

- Write the generate() function — global _llm loaded once per container

- Write call_vllm() HTTP helper and clean_json() fence stripper

- Do NOT run locally — vLLM requires a real GPU

## Day 7 — deploy GPU endpoint + first cold start

- Run: modal deploy modal/vllm_server.py

- Modal prints the endpoint URL — copy it

- Update the secret: modal secret create MODAL_VLLM_URL https://your-url.modal.run

- Add MODAL_VLLM_URL to local .env

- Warm up the endpoint — send a test curl request and WAIT (first call = 60-90s — model downloading)

- Confirm: curl returns {"text": "..."} — endpoint is working

## Day 8 — worker.py

- Write modal/worker.py — @app.function, CPU only (no GPU), memory=512

- Import call_vllm and clean_json from modal.vllm_server

- Build the Qwen chat-format prompt inside process_chunk()

- Parse JSON response with Pydantic ChunkAnalysis model

- Write atomic Redis result with RPUSH + HINCRBY pipeline

- Write fallback handler — never stall the job on one bad chunk

- Write process_chunk_local() — identical logic, no Modal dispatch, for benchmark mode

## Day 9 — deploy worker + swap main.py loop

- Run: modal deploy modal/worker.py

- In main.py: replace the sequential for-loop with process_chunk.spawn(job_id=job_id, chunk=chunk) per chunk

- Upload a PDF and watch Modal dashboard — N tasks should appear simultaneously

- Poll /status and verify done_chunks increments as workers finish

- Compare timing: note how fast parallel is vs the sequential stub from Phase 1

Deliverable: Upload PDF → N Modal tasks fire simultaneously → Redis done_chunks counts up in real time. Each chunk has a real LLM summary from Qwen2.5-7B. GPU cost per run: ~$0.002.

| Phase 3 — LLM Output | Days 10–13 |
| --- | --- |

Goal By end of day 13, GET /result returns a complete structured JSON — abstract, top 10 key points, and 4-section documentation (intro, methods, findings, conclusion). MD5 cache is verified working. Rate limit is tested. The project is functionally complete.

## Day 10 — aggregator.py

- Write modal/aggregator.py — import get_job, set_final_output, cache_result_by_md5, call_vllm, clean_json

- Define FinalOutput Pydantic model at module level (not inside function)

- Sort results by int(chunk_id) — explicit cast for JSON round-trip safety

- Build digest string from sorted chunk summaries

- Write the final Qwen prompt — request abstract + top_key_points[10] + documentation{intro, methods, findings, conclusion}

- Parse response through FinalOutput Pydantic model

- Write fallback: if parsing fails, use chunk summaries as key_points

- Call set_final_output() then cache_result_by_md5() at the end

## Day 11 — _watch_and_aggregate in main.py

- Replace the stub watcher with the real _watch_and_aggregate() async function

- Use asyncio.sleep(2) in the polling loop — NOT time.sleep (blocks the event loop)

- Call aggregate() via await loop.run_in_executor(_executor, aggregate, job_id) — non-blocking

- Add 300s max_wait timeout — if exceeded, set status='error' in Redis

- Create ThreadPoolExecutor at module level: _executor = ThreadPoolExecutor(max_workers=4)

- Do the same for _run_sequential — also use run_in_executor for blocking LLM calls

## Day 12 — full pipeline test on real papers

- Download 3 real research papers (arxiv has free PDFs)

- Upload each one and wait for full completion

- Inspect the JSON output — check abstract quality, key points relevance, documentation sections

- Verify done_chunks == total_chunks before result is available

- Verify failed_chunks count is reported correctly if any chunk fails

- Check Redis keys after each run — confirm TTLs are set correctly

## Day 13 — MD5 + rate limit verification

- Re-upload the same paper from day 12 — confirm instant return with cached:true

- Verify the re-upload does NOT increment the rate limit counter

- Upload 2 different papers — confirm both succeed

- Upload a 3rd different paper — confirm 429 with resets_in_minutes in the response

- Call GET /quota — verify uploads_used and resets_in_minutes are accurate

- Wait for TTL expiry (or manually delete Redis key) and confirm limit resets

Deliverable: GET /result returns full structured JSON. Same PDF uploaded twice returns instantly. Third different PDF returns 429. Project is functionally complete — everything works.

| Phase 4 — Polish & Deploy | Days 14–21 |
| --- | --- |

Goal By end of day 21 the project has a live public URL, a Streamlit frontend anyone can use, a README with real benchmark numbers from your machine, and a demo GIF. This is what goes on your portfolio and GitHub profile.

## Day 14 — SSE /stream endpoint

- Add GET /stream/{job_id} to main.py using StreamingResponse

- Generator function: poll Redis every 0.5s, yield new chunk results as SSE events

- Track seen chunk_ids in a set — only yield each chunk once

- Break on status=='done' — yield final output event

- Break on status=='error' — yield error event

- Add 300s timeout — break and stop the generator

- Test with curl --no-buffer http://localhost:8000/stream/{job_id}

## Day 15 — Streamlit frontend

- Write frontend/app.py

- File uploader widget — accepts PDF only

- On upload: POST to /ingest, store job_id in session state

- Progress bar: poll /status every second, update bar with done_chunks/total_chunks

- Results panel: show abstract, top key points as a list, documentation as expandable sections

- Quota display: show GET /quota result — uploads remaining + reset time

- Run: streamlit run frontend/app.py

## Day 16 — benchmark.py

- Run benchmark.py against a real 40-page research paper

- Record both times: parallel and sequential

- Calculate speedup: sequential_time / parallel_time

- This number goes in your README title — write it down

- Run 3 times and take the average — first run may be slower due to GPU warm-up

## Day 17 — production deployment

- Upstash Redis: go to upstash.com, create database, copy production REDIS_URL

- Update Modal secret: modal secret create REDIS_URL <production-upstash-url>

- Deploy FastAPI to Railway: push repo to GitHub, connect in Railway, set env vars

- Set all env vars in Railway: REDIS_URL, MODAL_VLLM_URL, MODAL_TOKEN_ID, MODAL_TOKEN_SECRET, MODAL_TOKEN_SECRET

- Test the live URL end-to-end — upload a PDF through the production endpoint

## Days 18–19 — README + demo assets

- README headline: 'Processed a 40-page PDF in Xs (parallel) vs Ys (sequential) — Zx speedup'

- Architecture section: draw the system diagram (use Excalidraw or screenshot the doc diagram)

- Tech stack table: Docling, vLLM, Modal, Qwen2.5-7B, Redis, FastAPI

- Setup instructions: pip install, modal deploy order, env vars

- Record demo GIF: use Gifox or ScreenToGif — show upload → progress bar → results appearing

- Deployment section: link to live URL

## Days 20–21 — buffer + final cleanup

- Handle edge cases: empty PDF, corrupted file, PDF with only images and no OCR

- Add file size validation message to Streamlit UI

- Clean up any debug print statements

- Make sure all secrets are in .env.example (without values)

- Final GitHub push — clean commit history, good commit messages

- Share the repo URL

Deliverable: Live URL. Streamlit demo. README with real benchmark numbers and architecture diagram. Demo GIF. Clean GitHub repo. Portfolio-ready.

# Summary — All 21 Days

| Day | Phase | Task |
| --- | --- | --- |
| 1 | 1 | Repo setup, venv, requirements.txt, FastAPI skeleton, local Redis |
| 2 | 1 | tracker.py — all Redis helpers (jobs + rate limit + MD5) complete |
| 3 | 1 | chunker.py — Docling at module level, extract_and_chunk() working |
| 4 | 1 | Wire main.py end-to-end, test with curl, rate limit + MD5 verified |
| 5 | 2 | Modal account + CLI, modal token new, all secrets created |
| 6 | 2 | vllm_server.py — GPU endpoint, CUDA pinned, call_vllm() + clean_json() |
| 7 | 2 | modal deploy vllm_server — wait for cold start, verify endpoint returns text |
| 8 | 2 | worker.py — CPU task queue, Qwen prompt, atomic Redis write, fallback |
| 9 | 2 | modal deploy worker — swap main.py loop to process_chunk.spawn() fan-out |
| 10 | 3 | aggregator.py — FinalOutput schema, digest, final prompt, MD5 cache |
| 11 | 3 | _watch_and_aggregate — run_in_executor, asyncio.sleep, 300s timeout |
| 12 | 3 | Full pipeline test on 3 real research papers |
| 13 | 3 | MD5 dedup + rate limit verification — all scenarios tested |
| 14 | 4 | SSE /stream endpoint — real-time chunk delivery to client |
| 15 | 4 | Streamlit frontend — upload, progress bar, results, quota display |
| 16 | 4 | benchmark.py — run on real PDF, record headline speedup number |
| 17 | 4 | Production deploy — Upstash Redis + Railway for FastAPI |
| 18 | 4 | README — headline, architecture diagram, tech stack, setup instructions |
| 19 | 4 | Demo GIF recording + add to README |
| 20 | 4 | Edge cases, error messages, debug cleanup |
| 21 | 4 | Final GitHub push — clean history, repo ready to share |

async-pdf-pipeline  —  build it in order, test each phase before moving on.